QUANTIS

Business Plan & Financial Model

Development Costs • Timeline • Pricing • Promotions • User Analytics

March 2026

# 1. Development Cost Analysis

Honest, realistic cost breakdown for building Quantis. Two scenarios: Solo Developer (you building everything) and Outsourced Team.

## 1.1 Scenario A: Solo Developer (You)

You are a skilled full-stack developer building independently. Main costs are time (opportunity cost), infrastructure, and third-party services.

### 1.1.1 Direct Costs (Monthly)

| Expense | Monthly Cost | Notes |
| --- | --- | --- |
| VPS Hosting (Hetzner CX41: 8vCPU, 16GB) | $35 | Production server. Can start with CX21 at $10/mo for dev. |
| Domain (.io or .com) | $3 | ~$35/year amortized monthly |
| Cloudflare Pro | $20 | CDN, DDoS protection, WAF |
| NOWPayments (payment gateway) | $0 + 0.5%/tx | No monthly fee. 0.5% per transaction. |
| Email service (Resend) | $20 | Transactional + marketing emails (up to 50K/mo) |
| Anthropic Claude API (AI Copilot) | $50–200 | ~$0.003 per 1K input tokens. Depends on usage volume. |
| GitHub Pro | $4 | Private repos, CI/CD minutes |
| Backblaze B2 (backups) | $5 | 10GB free, then $0.005/GB |
| Uptime monitoring (Uptime Kuma self-hosted) | $0 | Self-hosted on same VPS |
| SSL (Let’s Encrypt) | $0 | Free, auto-renewal |
| Google OAuth | $0 | Free for authentication |
| CoinGecko API | $0 | Free tier: 30 calls/min (sufficient for start) |
| DeFiLlama API | $0 | Free, open source |
| Exchange APIs (Binance, Bybit, OKX) | $0 | Free public data APIs |
| TOTAL | $137–337/mo | $1,644–4,044/year |

### 1.1.2 One-Time Setup Costs

| Item | Cost | Notes |
| --- | --- | --- |
| Domain registration (.io) | $35–60 | First year |
| Design assets (icons, illustrations) | $0–50 | Free icon libraries + AI-generated where needed |
| Legal documents (ToS, Privacy templates) | $0–200 | Free templates available, lawyer review $200 optional |
| Logo design | $0–100 | Self-designed or Fiverr |
| TOTAL | $35–410 | One-time |

### 1.1.3 Time Investment (Opportunity Cost)

The biggest “cost” is your time. If you could earn $30–50/hr freelancing, that’s the opportunity cost.

| Phase | Duration | Hours/Week | Total Hours | Opportunity Cost ($40/hr) |
| --- | --- | --- | --- | --- |
| Phase 1–5: MVP | 12 weeks | 50–60 hrs | 600–720 hrs | $24,000–$28,800 |
| Phase 6–8: Revenue-ready | 6 weeks | 50–60 hrs | 300–360 hrs | $12,000–$14,400 |
| Phase 9–12: Full platform | 8–12 weeks | 40–50 hrs | 320–600 hrs | $12,800–$24,000 |
| TOTAL | 26–30 weeks |  | 1,220–1,680 hrs | $48,800–$67,200 |

Real cash outlay: ~$2,000–$5,000 for first year of operations. Your TIME is the main investment, worth $50K–$67K at freelance rates.

## 1.2 Scenario B: Hiring Team / Outsourcing

| Team Composition | Hourly Rate (Ukraine/EE) | Monthly (full-time) | Duration Needed | Total Cost |
| --- | --- | --- | --- | --- |
| Senior Full-Stack Developer | $35–50/hr | $5,600–$8,000 | 7–9 months | $39,200–$72,000 |
| Frontend Developer (React) | $25–40/hr | $4,000–$6,400 | 5–7 months | $20,000–$44,800 |
| UI/UX Designer | $25–35/hr | $4,000–$5,600 | 2–3 months | $8,000–$16,800 |
| DevOps / Infrastructure | $30–45/hr | $4,800–$7,200 | 1–2 months | $4,800–$14,400 |
| QA Engineer | $20–30/hr | $3,200–$4,800 | 3–4 months | $9,600–$19,200 |
| Project Manager (part-time) | $25–35/hr | $2,000–$2,800 | 7–9 months | $14,000–$25,200 |
| Infrastructure + APIs |  | $300–500/mo | 9 months | $2,700–$4,500 |
| TOTAL |  |  |  | $98,300–$196,900 |

In US/Western Europe these numbers would be 2–3x higher ($200K–$500K). Agency/studio: $150K–$400K+ for a comparable project.

## 1.3 Cost Comparison Summary

| Approach | Cash Cost | Time | Risk | Quality |
| --- | --- | --- | --- | --- |
| Solo (you) | $2K–5K cash + time | 26–30 weeks | Low cash risk. High time risk. | Depends on your skill. You know the domain well. |
| Small team (2–3 devs, Ukraine) | $60K–120K | 16–22 weeks | Moderate. Need good management. | Higher if team is experienced. |
| Agency / Studio | $150K–400K | 20–30 weeks | High cost. They may not understand crypto. | Polished but may miss domain nuances. |
| Solo + part-time help | $10K–25K cash + time | 22–28 weeks | Best balance. You lead, hire for weak spots. | Good. You control quality + get help on design/QA. |

My recommendation: Start solo (Phase 1–5 MVP). Validate product-market fit. When revenue reaches $3K+/mo, hire part-time frontend developer and designer to accelerate Phases 6–12.

# 2. Development Timeline

## 2.1 Realistic Solo Developer Timeline

| Milestone | Weeks | Deliverable | Revenue Status |
| --- | --- | --- | --- |
| Phase 1–2: Foundation + Charts | 6 weeks | Working app: auth, Binance data, candlestick charts with 20 indicators, dark mode | $0 — dev only |
| Phase 3: Signals + Alerts | 4 weeks | Signal engine, 3 strategies, Telegram alerts, basic screener | $0 — beta testing |
| Phase 4–5: Multi-Exchange + Derivatives | 4 weeks | Bybit/OKX data, liquidation heatmap, funding rates, full screener | $0 — invite beta users |
| MVP LAUNCH | Week 14 | Public launch of MVP with Free + Trader ($29) tiers | First revenue possible |
| Phase 6–7: Portfolio + AI | 4 weeks | Portfolio tracker, trading journal, AI Copilot, news feed | Growing revenue |
| Phase 8: Monetization Polish | 3 weeks | Payment optimization, referral program, gamification, onboarding wizard | Revenue scaling |
| Phase 9–10: Advanced Features | 5 weeks | Copy trading, SMC patterns, order flow, options analytics | Pro tier revenue |
| Phase 11–12: Full Platform | 5 weeks | All remaining features, security audit, production polish | Full platform live |
| FULL LAUNCH | Week 35 | Complete platform with all 85 sections implemented | Target: $5K–15K MRR |

Key insight: You can start earning revenue at Week 14 (MVP launch). You don’t need to build everything to start making money.

## 2.2 Critical Path (What Blocks Revenue)

- Week 1–6: Must have charts + indicators working. Without this, there’s no product.

- Week 7–10: Must have signals + alerts. This is the primary reason people pay.

- Week 11–14: Must have payment integration. Can’t make money without it.

- Everything after Week 14 is enhancement, not requirement. Ship MVP, iterate based on feedback.

# 3. Pricing Strategy & Revenue Model

## 3.1 Subscription Tiers

| Tier | Monthly Price | Annual Price (20% off) | Lifetime | Target User |
| --- | --- | --- | --- | --- |
| Starter | Free forever | N/A | N/A | Beginners, tire-kickers, SEO funnel |
| Trader | $29/mo | $278/yr ($23.2/mo) | $499 one-time | Active retail traders |
| Pro | $79/mo | $758/yr ($63.2/mo) | $1,299 one-time | Serious/pro traders |
| Institutional | $249/mo | $2,390/yr ($199/mo) | Contact us | Funds, teams, algo traders |

## 3.2 Pricing Justification

| Competitor | Their Price | What They Offer | Quantis Equivalent | Our Price | Value Difference |
| --- | --- | --- | --- | --- | --- |
| TradingView Pro+ | $30/mo | Charts + indicators + some social | Same charts + AI patterns + signals | $29/mo | More for same price |
| altFINS Premium | $75/mo | Screener + AI patterns + education | Same + derivatives + on-chain + signals | $79/mo | 10x more features for +$4 |
| Coinglass Pro | $100/mo | Derivatives data only | Derivatives + TA + signals + screener | $79/mo | Cheaper AND more features |
| Glassnode Advanced | $800/mo | On-chain BTC/ETH only | On-chain + TA + derivatives + signals + AI | $79/mo | 90% cheaper, 5x more features |
| 3Commas Pro | $49/mo | Trading bots + DCA | DCA + copy trading + signals + analysis | $29/mo | 40% cheaper with analysis |

## 3.3 Promotions & Discounts

### 3.3.1 Launch Promotions

| Promotion | Discount | Duration | Purpose | Expected Impact |
| --- | --- | --- | --- | --- |
| Early Bird | 50% off first 3 months | First 500 signups | Reward early adopters, build initial user base | 300–500 paid users in first month |
| Waitlist Bonus | 40% off first month | Pre-launch waitlist subscribers | Incentivize email signups before launch | 1,000–2,000 emails collected |
| Product Hunt Special | 30% off first year | 24 hours on launch day | Drive PH traffic to paid conversion | 50–100 annual subscriptions |
| Beta Tester Reward | Lifetime 25% discount | Beta testers who reported bugs | Reward contributors, create loyalists | 50–100 lifetime discounters |

### 3.3.2 Ongoing Promotions

| Promotion | Mechanics | Frequency | Purpose |
| --- | --- | --- | --- |
| Annual Discount | 20% off vs monthly | Always active | Increase LTV, reduce churn, improve cash flow |
| Referral Program | Referrer gets 20% of referee’s first payment | Always active | Word-of-mouth growth, viral coefficient |
| Seasonal Sales | 30% off annual plans during Black Friday, New Year, Bitcoin Halving anniversary | 3–4x/year | Revenue spikes, attract price-sensitive users |
| Student Discount | 50% off with .edu email verification | Always active | Capture beginners, brand loyalty from young users |
| Ukrainian/CIS Discount | 40% off with UA/RU IP + email (regional pricing) | Always active | Capture underserved market, build local community |
| Upgrade Credit | Unused days from lower tier credited to higher tier upgrade | Always active | Frictionless upgrade path |
| Win-back Offer | 50% off for 1 month for churned users (30+ days inactive) | Triggered by churn | Recover lost revenue, 15–25% win-back rate typical |
| Bundle: Annual + Merch | Annual Pro + Quantis branded merch (t-shirt, stickers) | Limited, 2x/year | Premium brand building, social proof when merch is worn |

### 3.3.3 Crypto-Specific Promotions

| Promotion | Mechanics | Purpose |
| --- | --- | --- |
| Pay in BTC Discount | 5% extra discount when paying with BTC (vs USDT) | Encourage BTC payments, attract BTC maxis |
| HODLer Discount | If user’s connected portfolio shows >1 BTC, automatic 10% off | Reward whales, incentivize portfolio connection |
| Staking Reward | 3% cashback in platform credit for annual payments | Mimic crypto staking concept, increase retention |
| Airdrop Events | Random 1-month Pro upgrades for active Free users (monthly raffle) | FOMO, encourage daily usage for raffle eligibility |

# 4. Revenue Projections

## 4.1 Month-by-Month Projection (Conservative)

| Month | Total Users | Free | Trader ($29) | Pro ($79) | Institutional ($249) | MRR | Cumulative Revenue |
| --- | --- | --- | --- | --- | --- | --- | --- |
| M1 (Launch) | 500 | 450 | 40 | 10 | 0 | $1,950 | $1,950 |
| M2 | 1,200 | 1,080 | 90 | 25 | 5 | $5,830 | $7,780 |
| M3 | 2,500 | 2,200 | 200 | 80 | 20 | $12,800 | $20,580 |
| M4 | 4,000 | 3,480 | 340 | 140 | 40 | $31,020 | $51,600 |
| M5 | 5,500 | 4,730 | 480 | 220 | 70 | $48,850 | $100,450 |
| M6 | 7,500 | 6,400 | 680 | 320 | 100 | $69,770 | $170,220 |
| M9 | 15,000 | 12,700 | 1,400 | 700 | 200 | $155,300 | $543,000 |
| M12 | 25,000 | 21,000 | 2,400 | 1,200 | 400 | $294,600 | $1,300,000 |

These projections assume: 10% of Free users convert to paid within 3 months. 60% Trader / 30% Pro / 10% Institutional split among paid users. Monthly churn rate: 6% (industry average for SaaS).

## 4.2 Optimistic vs Conservative Scenarios

| Scenario | M6 MRR | M12 MRR | M12 Annual Run Rate | Break-Even Month |
| --- | --- | --- | --- | --- |
| Pessimistic (slow growth, high churn) | $15,000 | $50,000 | $600,000 | Month 8–10 |
| Conservative (steady growth) | $70,000 | $295,000 | $3,540,000 | Month 4–5 |
| Optimistic (viral growth, low churn) | $150,000 | $600,000 | $7,200,000 | Month 2–3 |

## 4.3 Break-Even Analysis

| Cost Type | Monthly Amount |
| --- | --- |
| Infrastructure (hosting, APIs, CDN) | $500–1,500 |
| Claude API (AI Copilot) | $200–2,000 (scales with users) |
| Marketing (ads, influencers) | $500–2,000 |
| Tools & services | $100–200 |
| Total monthly costs | $1,300–5,700 |

Break-even: ~45–200 paid users (depending on cost level and tier mix). Achievable within Month 2–4 of launch.

# 5. User Analytics & Behavioral Tracking

Detailed analytics on who our users are, what they do, and how to improve their experience and our revenue. Two systems: Platform Analytics (we track users) and User-Facing Analytics (users analyze markets).

## 5.1 Platform Analytics (Internal — Admin Panel)

### 5.1.1 User Demographics & Segmentation

| Data Point | How Collected | Use Case |
| --- | --- | --- |
| Country / Region | GeoIP from registration IP (no personal data stored) | Regional pricing, localization priority, marketing targeting |
| Language preference | Onboarding wizard selection | Content localization focus |
| Experience level | Onboarding wizard: Beginner / Intermediate / Advanced | UI mode defaults, educational content targeting |
| Registration source | UTM parameters on registration URL | Track which marketing channel drives signups |
| Device type | User-Agent header | Mobile vs desktop usage. Prioritize platform optimization. |
| Referral source | Referral code if present | Track referral program effectiveness |
| Auth method | Google OAuth vs email registration | Optimize registration flow |
| Subscription tier | Subscription table | Revenue segmentation, feature usage by tier |
| Subscription duration | Days since first payment | Identify loyal users vs at-risk churners |
| Connected exchanges | exchange_api_keys table | Which exchanges our users prefer. Integration priority. |

### 5.1.2 Behavioral Analytics (What Users Do)

| Event | Tracked Data | Analytics Purpose |
| --- | --- | --- |
| Page view | Page URL, duration, scroll depth | Identify most/least used features |
| Chart interaction | Pair viewed, timeframe, indicators added, drawing tools used | Popular pairs, indicators, timeframes |
| Signal interaction | Signal viewed, clicked “Trade This”, followed outcome | Signal engagement rate, conversion to trades |
| Screener usage | Filters applied, results clicked, scans saved | Popular scan types, filter combinations |
| AI Copilot query | Query text (anonymized), response viewed, follow-up action | Popular question types, satisfaction signals |
| Alert created | Alert type, conditions, channels selected | Popular alert configurations |
| Paper trade executed | Pair, direction, size, entry, SL, TP | Practice behavior patterns |
| Portfolio connected | Exchange, number of assets, portfolio value range | User wealth segmentation |
| Journal entry | Auto vs manual, fields filled, emotional state | Engagement depth |
| Academy progress | Chapter completed, quiz score, certificate earned | Educational engagement |
| Upgrade attempt | Which paywall hit, which feature tried to access | Conversion optimization data |
| Subscription change | Upgrade, downgrade, cancel + reason | Churn analysis, retention levers |
| Session duration | Login to last activity timestamp | Engagement health |
| Feature discovery | First time using a feature | Onboarding effectiveness |
| Export/share action | CSV export, chart screenshot, social share | Virality potential |

### 5.1.3 Cohort Analysis

Weekly cohorts tracked for:

- D1 / D7 / D30 / D90 retention curves

- Time to first paid conversion (average days from signup to first payment)

- Feature adoption sequence: what do users do first, second, third? Optimize onboarding.

- Churn prediction: ML model identifying at-risk users based on declining activity patterns

- Revenue cohorts: LTV by signup month, acquisition channel, experience level

### 5.1.4 Revenue Analytics

| Metric | Definition | Dashboard View |
| --- | --- | --- |
| MRR | Sum of all active monthly subscriptions | Trend line + breakdown by tier |
| ARR | MRR × 12 | Annual projection |
| ARPU | Total revenue / total paying users | Per-tier breakdown |
| LTV | Average revenue per user over their lifetime | By tier, by cohort, by acquisition channel |
| CAC | Marketing spend / new paying users acquired | By channel (organic, paid, referral) |
| LTV:CAC ratio | LTV / CAC. Target: >3:1 | Traffic light indicator |
| Churn rate | % of paying users canceling per month | Trend line, target <5% |
| Net Revenue Retention | Revenue from existing users including upgrades minus downgrades and churn | Target: >100% (expansions exceed churn) |
| Revenue by currency | Breakdown of payments by USDT, BTC, ETH, etc. | Pie chart |
| Failed payment rate | % of payment attempts that fail | Alert if >5% |
| Referral revenue | Revenue generated through referral program | ROI of referral program |

### 5.1.5 A/B Testing Dashboard

| What We Test | Variants | Success Metric | Minimum Sample Size |
| --- | --- | --- | --- |
| Landing page headline | 2–3 headline variants | Signup rate | 1,000 visitors per variant |
| Pricing page layout | Card vs table comparison | Upgrade rate | 500 visitors per variant |
| Onboarding flow | 3-step vs 5-step wizard | D7 retention | 200 signups per variant |
| Paywall messaging | Feature teaser vs data proof vs social proof | Conversion rate | 300 paywall hits per variant |
| Email subject lines | 2–3 variants per campaign | Open rate + click rate | 500 recipients per variant |
| CTA button text | “Start Free” vs “Try Now” vs “Get Access” | Click-through rate | 1,000 views per variant |
| Trial offer | No trial vs 7-day trial vs 14-day trial | D30 paid conversion | 200 signups per variant |

## 5.2 User-Facing Analytics (Market Analysis Dashboard)

This is what USERS see — the analytical output of Quantis for their trading decisions.

### 5.2.1 Market Overview Dashboard

| Widget | Data Displayed | Visualization |
| --- | --- | --- |
| Market Summary | Total market cap, 24H volume, BTC dominance, active cryptos | 4 stat cards with sparklines |
| Fear & Greed Gauge | Composite score 0–100 with 7 components breakdown | Circular gauge with history chart |
| Market Regime Badge | Current regime (Trending/Ranging/Breakout/etc.) with confidence | Color-coded badge + strategy recommendation |
| Market Breadth | A/D ratio, % above SMA(200), new highs vs lows | 4 mini-gauges + A/D line chart |
| Narrative Leaderboard | Top 5 hottest narratives by strength score with trend arrows | Ranked list with sparklines |
| Heatmap | Top 100 coins by market cap, colored by 24H change | Interactive treemap (click to open chart) |
| Top Movers | 5 biggest gainers + 5 biggest losers | Two columns with mini-charts |
| Upcoming Events | Next 5 events from calendar with countdown timers | Timeline with impact color-coding |
| Active Signals | Latest 3–5 signals with pair, type, confidence | Signal cards with gold border for STRONG |
| Portfolio Summary | Total value, 24H change, unrealized P&L (if portfolio connected) | Summary card with equity sparkline |

### 5.2.2 Per-Asset Analysis Page

When user clicks on any asset, they see a comprehensive analysis page:

| Section | Content |
| --- | --- |
| Price Header | Current price, 24H/7D/30D/YTD change, market cap, volume, rank, risk score badge |
| Chart | Full interactive chart with indicators, patterns, SMC zones, whale markers, S/R levels, signals |
| Technical Summary | RSI, MACD, Stochastic, BB position, trend direction, momentum score — as visual dashboard |
| Detected Patterns | Active candlestick, chart, harmonic, SMC patterns with confidence scores |
| Active Signals | Current BUY/SELL signals with entry/SL/TP and backtester stats for strategy |
| On-Chain Metrics | Exchange flow, whale activity, MVRV Z-Score, NUPL, supply in profit % (BTC/ETH) |
| Derivatives | Funding rate (all exchanges), OI, long/short ratio, liquidation levels |
| Tokenomics | Circulating/max supply, inflation rate, next vesting unlock, tokenomics score |
| Developer Activity | Commit activity, developer score, last release date |
| Sentiment | Social sentiment score, influencer mentions, crowd positioning |
| Seasonality | Monthly average return, current month vs average, cycle position (BTC) |
| Macro Correlation | BTC-SPX, BTC-DXY current correlation with 30D rolling chart |
| News Feed | Latest news filtered for this specific asset |
| Social Feed | Latest community trade ideas and analysis for this asset |
| AI Copilot | Pre-loaded: “Analyze [asset] on [current timeframe]” quick-query button |

### 5.2.3 Personalized Weekly Report

Every Sunday, each user receives (email + in-app) a personalized report containing:

- Watchlist recap: performance of all watched assets with key events and pattern detections

- Signal performance: signals generated on watchlist pairs — which hit TP, which hit SL, overall win rate

- Journal summary (if active): trades taken this week, P&L, win rate, behavioral insights

- Portfolio change: value change with benchmark comparison (vs BTC, vs SPX)

- Market regime: current regime with strategy recommendation for coming week

- Top narratives: which themes gained/lost strength, new emerging narratives

- Upcoming events: key events for next week affecting watchlist assets

- AI insight: one personalized AI-generated tip based on user’s trading patterns

# 6. Financial Summary

## 6.1 Investment Required

| Item | Amount |
| --- | --- |
| Cash investment (solo developer, Year 1) | $2,000–$5,000 |
| Time investment | 1,200–1,700 hours over 7–9 months |
| Opportunity cost (at $40/hr) | $48,000–$68,000 |
| First-year marketing budget | $5,000–15,000 |
| TOTAL real cash needed | $7,000–$20,000 |

## 6.2 Revenue Milestones

| Milestone | Target | When | Significance |
| --- | --- | --- | --- |
| First paying user | $29+ | Month 4 (MVP launch) | Product-market fit signal |
| Break-even (monthly costs covered) | $1,500/mo MRR | Month 5–6 | Sustainable business |
| Ramen profitability | $3,000/mo MRR | Month 6–8 | Can quit day job (if UA-based) |
| Hire first help | $8,000/mo MRR | Month 9–12 | Part-time designer or developer |
| Serious revenue | $30,000/mo MRR | Month 12–18 | Full-time business, small team |
| Scale-up | $100,000+/mo MRR | Month 18–24 | Hire full team, marketing budget, native app |

## 6.3 Key Metrics to Watch

| Metric | Healthy | Warning | Critical |
| --- | --- | --- | --- |
| Free → Paid conversion | 5–10% | 2–5% | < 2% (product doesn’t deliver value) |
| Monthly churn | < 5% | 5–8% | > 8% (users leaving faster than joining) |
| LTV:CAC ratio | > 3:1 | 1.5–3:1 | < 1.5:1 (spending too much to acquire) |
| D7 retention | 30%+ | 15–30% | < 15% (poor onboarding) |
| NPS (Net Promoter Score) | > 40 | > 20 | < 20 (users not recommending) |
| Signal win rate | > 55% | 45–55% | < 45% (signals not valuable) |
| AI Copilot usage | > 20% of DAU | 10–20% | < 10% (feature not compelling) |

Bottom line: $7K–$20K cash + 7–9 months of work to build. Revenue potential: $50K–$300K MRR within 12 months. ROI: 10x–50x on cash invested in Year 1.

The crypto analytics market is $2.1B and growing 25%/yr. Even capturing 0.01% = $210K/yr revenue.

QUANTIS

Quantified Edge

BUSINESS PLAN — ENHANCED

Executive Summary • Market Size • SWOT • Unit Economics • P&L • Risks • Hiring • Exit Strategy

March 2026

# 7. Executive Summary

Quantis is a premium, all-in-one crypto analytics platform that replaces 5+ separate trading tools with a single, AI-powered solution. It combines professional charting (200+ indicators), automated pattern detection (Smart Money Concepts, Elliott Wave, Harmonics), real-time signals with public track records, on-chain fundamental analysis, derivatives intelligence, and an AI Copilot — all with a premium gold/platinum aesthetic targeting serious traders worldwide.

## 7.1 Elevator Pitch (30 seconds)

“Quantis is the gold standard of crypto analysis. We replace TradingView, altFINS, Coinglass, Glassnode, and LunarCrush with one platform at a fraction of the cost. 200+ indicators, 15 built-in strategies, AI that analyzes any chart in seconds, and 13 features no competitor has — including auto-detection of Smart Money Concepts and an Exchange Health Monitor that would have warned FTX users 7 days before collapse. Free tier forever, Pro at $79/mo. Crypto-only payments. Available in English, Ukrainian, and Russian.”

## 7.2 Key Numbers

| Metric | Value |
| --- | --- |
| Product | All-in-one crypto analytics SaaS (web + PWA mobile) |
| Documentation | 91 sections, 9,029 paragraphs — most comprehensive crypto platform spec ever written |
| Unique features | 13 features with zero competition (Token Risk Scanner, Anti-Liquidation Shield, SMC auto-detection, etc.) |
| Trading strategies | 15 built-in + unlimited custom via QScript language |
| Target market | 500M+ global crypto holders, ~50M active traders |
| Pricing | Free / $29 / $79 / $249 per month |
| Revenue model | Subscriptions (crypto payments via NOWPayments) + affiliate commissions + copy trading fees |
| Cash investment needed | $7,000–$20,000 (solo developer) |
| Time to MVP | 14 weeks |
| Time to full platform | 30–35 weeks |
| Break-even | Month 4–5 (45–200 paying users) |
| Year 1 target | $120K MRR / 25,000 users |
| Year 2 target | $500K MRR / 100,000 users |

# 8. Mission, Vision & Values

## 8.1 Mission

Democratize institutional-grade crypto analysis. Every trader, from a student in Lviv to a fund manager in Singapore, deserves access to the same quality of tools, data, and intelligence.

## 8.2 Vision

By 2030, Quantis becomes THE default platform where crypto traders analyze markets — the way Bloomberg Terminal is for Wall Street, but accessible, affordable, and crypto-native.

## 8.3 Values

| Value | Meaning | How It Shows in Product |
| --- | --- | --- |
| Transparency | Every signal, every strategy, every metric has verifiable data behind it. | Public signal track record. Open win/loss ratios. No hidden fees. |
| Precision | Data-driven decisions, not gut feelings. Quantified, not guessed. | 200+ indicators, 15 strategies with backtested stats, AI-powered analysis. |
| Accessibility | Premium tools shouldn’t require premium wealth. | Free tier forever. Regional pricing. Crypto payments (no bank required). |
| Independence | We don’t sell order flow, don’t take exchange kickbacks, don’t shill tokens. | Revenue from subscriptions only. No conflicts of interest. |
| Community | Traders help traders. Knowledge compounds when shared. | Social Feed, QScript Marketplace, Copy Trading, Academy. |

# 9. Market Size (TAM / SAM / SOM)

## 9.1 Total Addressable Market (TAM)

| Segment | Size | Source |
| --- | --- | --- |
| Global crypto holders | 560 million+ (2025) | Triple-A, Statista |
| Crypto analytics & intelligence market | $2.1 billion (2025), growing 25% CAGR | MarketsandMarkets, Grand View Research |
| Crypto trading tools market (broader) | $4.8 billion (2025) | Allied Market Research |
| TradingView revenue (reference) | $750M+ ARR (2024), 50M+ users | TechCrunch, company reports |

TAM for crypto analytics tools: $2.1B in 2025, projected $6.5B by 2030 at 25% CAGR.

## 9.2 Serviceable Addressable Market (SAM)

SAM = crypto traders who actively use analysis tools and are willing to pay for premium features.

| Filter | Number | Reasoning |
| --- | --- | --- |
| Active crypto traders globally | ~50 million | ~10% of crypto holders actively trade (not just hold) |
| Use analysis tools | ~25 million | ~50% of active traders use some form of charting/analysis tool |
| Willing to pay for premium tools | ~5 million | ~20% of tool users pay for premium (TradingView has ~2M paid users) |
| Average annual spend on tools | $300–$600/year | Based on TradingView $30/mo, altFINS $75/mo, Glassnode $29–$800/mo |
| SAM value | $1.5B–$3.0B/year | 5M users × $300–$600 average |

## 9.3 Serviceable Obtainable Market (SOM)

SOM = what Quantis can realistically capture in Years 1–3.

| Timeframe | Target Users (paid) | Market Share of SAM | Revenue |
| --- | --- | --- | --- |
| Year 1 | 2,000 paid users | 0.04% | $1.4M ARR |
| Year 2 | 8,000 paid users | 0.16% | $5.3M ARR |
| Year 3 | 25,000 paid users | 0.5% | $16.5M ARR |
| Year 5 (aspirational) | 100,000 paid users | 2% | $66M ARR |

For context: altFINS has ~200K users with ~10K paid. Coinglass has ~2M monthly visitors. Capturing just 0.5% of SAM within 3 years is conservative and achievable with the documented feature set.

# 10. SWOT Analysis

## 10.1 SWOT Matrix

|  | Positive | Negative |
| --- | --- | --- |
| Internal | STRENGTHS: • Most comprehensive feature set (91 sections, 50+ modules) • 13 unique zero-competition features • AI-native (Claude Copilot) • UA/RU localization (no competition) • Crypto-only payments (lower fees, global access) • Solo founder = fast decisions, no politics • Massive documentation = clear roadmap | WEAKNESSES: • Solo developer = slow delivery, key person risk • No brand recognition yet • No funding = limited marketing budget • Competing against well-funded platforms • Ambitious scope = risk of building too long before shipping • Crypto-only payments may exclude some users |
| External | OPPORTUNITIES: • Crypto market growing 25%+ CAGR • No all-in-one platform exists (fragmented market) • SMC/ICT auto-detection = completely unserved niche • CIS/Ukrainian market = zero competition • AI integration premium (25–30% valuation uplift) • Bull market increases demand for analysis tools • White-label/licensing revenue potential | THREATS: • TradingView adds crypto-specific features • Crypto bear market reduces trader activity and willingness to pay • Exchange APIs change or become restricted • Regulatory changes affect crypto tools • New well-funded competitor enters market • AI commoditization (everyone adds “AI”) • Claude API pricing increases significantly |

## 10.2 SWOT Action Plan

| Category | Top Priority Action |
| --- | --- |
| Leverage Strengths | Ship MVP FAST. The documentation advantage is only valuable if it becomes code before competitors react. |
| Fix Weaknesses | Hire part-time help after $5K MRR. Build in public to create brand awareness with $0 budget. |
| Seize Opportunities | Launch SMC auto-detection as flagship feature. Market heavily to ICT/SMC trading community (massive, underserved). |
| Mitigate Threats | Build exchange-agnostic architecture. Diversify data sources. Keep costs low so bear markets don’t kill the business. |

# 11. Competitive Moat & Defensibility

What prevents TradingView or a well-funded startup from copying Quantis? Every business needs a moat. Here are ours:

| Moat Type | How Quantis Builds It | Strength (1–5) | Time to Copy |
| --- | --- | --- | --- |
| Feature Breadth | 91 sections, 50+ modules. Copying ALL of this takes 2+ years even with a team. | 4/5 | 18–24 months minimum |
| Data Network Effects | More users = more signal feedback = better backtesting data = better signals. Self-reinforcing loop. | 3/5 (grows over time) | 12+ months to build comparable dataset |
| Community Moat | Social Feed, QScript Marketplace, Copy Trading leaders. Community creates content that attracts new users. | 3/5 (grows over time) | 12+ months to build equivalent community |
| AI Personalization | Trading Schedule, AI Position Sizing, Journal behavioral analytics. More data from each user = more personalized = harder to leave. | 4/5 | Requires months of user data per individual |
| Switching Costs | Alert chains, custom QScript scripts, trading journal history, portfolio data. Leaving = losing all custom setup. | 4/5 | Immediate once user is invested |
| Brand Trust | Public signal track record. Monthly transparency reports. Build in Public reputation. | 3/5 (grows over time) | Years of consistent transparency |
| Localization | UA/RU language + regional pricing + local community. Cultural understanding competitors can’t fake. | 5/5 (in CIS market) | Requires native speakers + market understanding |
| QScript Ecosystem | User-created indicators and strategies. As library grows, platform becomes more valuable. | 2/5 (early) | Requires critical mass of scripts |

No single moat is unbreakable. The combination of all 8 creates a defensible position that compounds over time. The key insight: most moats STRENGTHEN as the product grows. Ship fast, and the moat builds itself.

# 12. Unit Economics Deep Dive

## 12.1 Per-User Economics

| Metric | Calculation | Value |
| --- | --- | --- |
| Blended ARPU | (60% × $29 + 30% × $79 + 10% × $249) × 0.85 (annual discount factor) | ~$55/mo |
| Gross Margin | Revenue minus: NOWPayments fee (0.5%), Claude API cost (~$0.15/user/mo), infrastructure (~$0.10/user/mo) | ~96% gross margin |
| Average Lifetime | 1 / monthly churn rate. At 5% churn = 20 months. At 8% = 12.5 months. | 15–20 months (target) |
| LTV (Lifetime Value) | ARPU × Gross Margin × Lifetime. $55 × 0.96 × 17.5 months | ~$924 |
| CAC (blended) | Mix of $0 (organic) + $5–15 (paid). Weighted: ~$8–12 | ~$10 |
| LTV:CAC Ratio | $924 / $10 | ~92:1 (organic) to 62:1 (blended) |
| CAC Payback Period | CAC / (ARPU × Gross Margin). $10 / ($55 × 0.96) | < 1 month |
| Monthly Revenue per User (net) | ARPU × Gross Margin | ~$52.80 |

These are exceptional unit economics — typical SaaS has LTV:CAC of 3–5x. Quantis targets 60–90x because: 1) high organic acquisition (low CAC), 2) high ARPU (crypto traders pay more than average SaaS), 3) high gross margins (software, no COGS).

## 12.2 Unit Economics by Tier

| Tier | Price | Est. Churn | Lifetime | LTV | CAC (est.) | LTV:CAC |
| --- | --- | --- | --- | --- | --- | --- |
| Trader | $29/mo | 7% | 14 months | $390 | $8 | 49:1 |
| Pro | $79/mo | 4% | 25 months | $1,896 | $12 | 158:1 |
| Institutional | $249/mo | 2% | 50 months | $11,952 | $25 | 478:1 |
| Blended | $55/mo | 5.5% | 18 months | $924 | $10 | 92:1 |

# 13. Monthly P&L Projection (24 Months)

## 13.1 Year 1: Month-by-Month

| Month | Users | Paid | MRR | Infra Cost | API Costs | Marketing | Total Cost | Net Profit | Cumul. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| M1 | 200 | 0 | $0 | $50 | $0 | $0 | $50 | -$50 | -$50 |
| M2 | 400 | 0 | $0 | $50 | $0 | $100 | $150 | -$150 | -$200 |
| M3 | 800 | 0 | $0 | $50 | $0 | $200 | $250 | -$250 | -$450 |
| M4 (MVP) | 1,500 | 50 | $2,750 | $100 | $20 | $300 | $420 | $2,330 | $1,880 |
| M5 | 2,500 | 120 | $6,600 | $150 | $50 | $500 | $700 | $5,900 | $7,780 |
| M6 | 4,000 | 250 | $13,750 | $250 | $100 | $1,000 | $1,350 | $12,400 | $20,180 |
| M7 | 5,500 | 380 | $20,900 | $350 | $150 | $1,500 | $2,000 | $18,900 | $39,080 |
| M8 | 7,500 | 550 | $30,250 | $450 | $200 | $2,000 | $2,650 | $27,600 | $66,680 |
| M9 | 10,000 | 750 | $41,250 | $550 | $300 | $2,500 | $3,350 | $37,900 | $104,580 |
| M10 | 13,000 | 1,000 | $55,000 | $700 | $400 | $3,000 | $4,100 | $50,900 | $155,480 |
| M11 | 17,000 | 1,400 | $77,000 | $900 | $550 | $3,500 | $4,950 | $72,050 | $227,530 |
| M12 | 22,000 | 1,800 | $99,000 | $1,100 | $700 | $4,000 | $5,800 | $93,200 | $320,730 |

## 13.2 Year 2: Quarterly

| Quarter | Users | Paid | MRR | Monthly Costs | Net Profit/mo | Quarterly Profit |
| --- | --- | --- | --- | --- | --- | --- |
| Q1 (M13–15) | 35,000 | 3,000 | $165,000 | $12,000 | $153,000 | $459,000 |
| Q2 (M16–18) | 50,000 | 4,500 | $247,500 | $18,000 | $229,500 | $688,500 |
| Q3 (M19–21) | 70,000 | 6,500 | $357,500 | $28,000 | $329,500 | $988,500 |
| Q4 (M22–24) | 100,000 | 8,500 | $467,500 | $40,000 | $427,500 | $1,282,500 |

## 13.3 Cumulative P&L

| Milestone | When | Cumulative Revenue | Cumulative Costs | Cumulative Profit |
| --- | --- | --- | --- | --- |
| Break-even | Month 4 | $2,750 | $870 | $1,880 |
| $100K total profit | Month 9 | $115,500 | $10,920 | $104,580 |
| $320K total profit (Year 1) | Month 12 | $346,500 | $25,770 | $320,730 |
| $1M total profit | Month 16 | ~$1,100,000 | ~$100,000 | ~$1,000,000 |
| Year 2 total | Month 24 | ~$5,700,000 | ~$400,000 | ~$5,300,000 |

# 14. Scaling Costs Model

How costs grow as user count increases:

| Users | Infra (VPS/DB) | Claude API | NOWPayments (0.5%) | Email | CDN/Cloudflare | Monitoring | Total/mo | Cost per User |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1,000 | $100 | $50 | $15 | $20 | $20 | $0 | $205 | $0.21 |
| 5,000 | $300 | $200 | $75 | $50 | $20 | $25 | $670 | $0.13 |
| 10,000 | $600 | $400 | $200 | $100 | $50 | $50 | $1,400 | $0.14 |
| 25,000 | $1,200 | $1,000 | $500 | $200 | $100 | $100 | $3,100 | $0.12 |
| 50,000 | $2,500 | $2,000 | $1,200 | $300 | $200 | $200 | $6,400 | $0.13 |
| 100,000 | $5,000 | $4,000 | $2,500 | $500 | $400 | $300 | $12,700 | $0.13 |

Key insight: cost per user DECREASES as we scale (economies of scale on infrastructure). At 100K users, cost per user is $0.13/mo while ARPU is $55/mo — that’s 99.8% gross margin at scale.

# 15. Risk Analysis & Mitigation

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Crypto bear market | High (cyclical) | High — fewer traders, less willingness to pay | Keep costs ultra-low. Free tier retains users during bear. Annual subscriptions lock revenue. Build tools useful in ALL markets (shorts, hedging). |
| TradingView adds competing features | Medium | Medium — they have 50M users | Move faster on crypto-specific features (SMC, on-chain, derivatives). They’re generalist; we’re crypto-specialist. Niche beats broad. |
| Exchange API changes/restrictions | Medium | High — data source dependency | Multi-exchange architecture from Day 1. 3 exchanges minimum. Community data aggregation as backup. |
| Solo developer burnout | High | Critical — project stops | Ship MVP fast (14 weeks). Hire help at $5K MRR. Automate everything possible. Take breaks. |
| Claude API price increase | Low | Medium — AI Copilot cost increases | Cache common queries. Rate-limit free tier. Switch to open-source model (Llama) as fallback. |
| Regulatory changes | Medium | Medium — compliance costs | We don’t hold user funds. We’re analysis tool, not exchange. Low regulatory risk. Monitor changes. |
| Data breach / hack | Low | Critical — trust destruction | Security-first architecture (documented in Section 13). No passwords stored for Google OAuth users. AES-256 for API keys. Regular audits. |
| Low product-market fit | Medium | Critical — no revenue | Launch MVP fast. Gather feedback. Iterate. Build in public for early validation. |
| Competitor with more funding | Medium | Medium — faster execution | Speed + niche focus + community moat. Funded competitors move slower (committees, stakeholders, politics). |
| Key technical failure (DB crash, data loss) | Low | High | Automated backups every 6 hours + WAL continuous to B2. RTO <1 hour. Tested recovery procedures. |

# 16. Hiring Plan

Start solo. Hire as revenue justifies. Never hire ahead of revenue.

| Trigger (MRR) | Hire | Role | Cost/mo | Why Now |
| --- | --- | --- | --- | --- |
| $0–$5K | Nobody | Solo founder does everything | $0 | Revenue doesn’t justify hiring yet. Every dollar goes to product. |
| $5K–$10K | Part-time designer | UI/UX polish, marketing graphics, brand consistency | $1,500–$2,500 | Product works but looks rough. Design quality = premium perception = higher conversion. |
| $10K–$20K | Part-time frontend dev | Speed up feature delivery, mobile optimization, bug fixes | $2,000–$3,500 | Feature requests outpace solo capacity. Users churning due to missing features. |
| $20K–$50K | Community manager | Telegram/Discord moderation, content creation, support | $1,500–$2,500 | Community too large to manage solo. Response time >24h = churn. |
| $50K–$100K | Full-time backend dev | Scale infrastructure, new data sources, performance optimization | $4,000–$6,000 | Technical debt accumulating. Scale requires dedicated attention. |
| $50K–$100K | Content marketer | Blog, YouTube scripts, social media, SEO | $2,000–$3,500 | Organic growth plateaued. Need dedicated content engine. |
| $100K+ | Full team formation | CTO, Head of Marketing, Customer Success lead | $15,000–$25,000 total | Company mode. Process, structure, delegation. Founder becomes CEO. |

Year 1 realistic team: founder + part-time designer + part-time dev = $3,500–6,000/mo total payroll. Affordable at $20K+ MRR.

# 17. Legal Structure & Compliance

## 17.1 Company Registration

| Option | Jurisdiction | Cost | Tax Rate | Best For |
| --- | --- | --- | --- | --- |
| FOP (ФОП) Ukraine | Ukraine | ~$50 setup | 5% single tax (Group 3) | Simplest start. Low tax. Fine for first $150K/yr revenue. |
| Estonian e-Residency + OÜ | Estonia | ~$500 setup + $100/yr | 20% CIT (only on distributed profits, 0% on retained) | EU company for credibility. 0% tax if you reinvest profits. Digital nomad friendly. |
| US LLC (Wyoming/Delaware) | USA | ~$300 setup + $100/yr | 0% state tax (WY). Federal only on US-source income. | US credibility. Access to Stripe (if ever needed). Complex compliance. |
| UK LTD | UK | ~$50 setup | 25% CIT (19% for small profits) | English-speaking jurisdiction. Good reputation. Straightforward. |

Recommendation: Start as Ukrainian FOP (simplest, cheapest, 5% tax). When revenue exceeds $100K/yr, consider Estonian OÜ for EU credibility and tax optimization.

## 17.2 Required Legal Documents

- Terms of Service (ToS): defines user rights, prohibited uses, liability limitations

- Privacy Policy: GDPR-compliant (required for EU users). What data we collect, how we use it, user rights.

- Cookie Policy: cookie consent banner required for EU visitors

- Refund Policy: 7-day money-back guarantee on first subscription (builds trust, reduces chargeback risk)

- Trading Disclaimer: “Quantis provides analysis tools, not financial advice. Past performance does not guarantee future results. Trade at your own risk.”

- API Terms: for users accessing Quantis data via API

- Affiliate Agreement: terms for referral program participants

## 17.3 Intellectual Property

- Code: protected by copyright automatically. Document authorship with Git history.

- Brand: register “Quantis” trademark in Ukraine (UKRPATENT, ~$200) and EU (EUIPO, ~€850).

- QScript language: open-source the language spec (community adoption) but proprietary runtime (competitive moat).

- Documentation: copyright on all 91 sections. Valuable IP if selling the company.

# 18. Exit Strategy

Multiple exit paths available. The best exit is building a business so good you don’t want to sell — but having options is smart.

## 18.1 Exit Scenarios

| Scenario | Timeline | Valuation | Buyer Type | Likelihood |
| --- | --- | --- | --- | --- |
| Lifestyle business (no exit) | Ongoing | N/A — $300K+/yr personal income | You keep it | High if product-market fit achieved |
| Acqui-hire | Year 1–2 | $200K–$500K | Larger crypto platform wants your skills + product | Medium if approached |
| Small exit (Flippa/Acquire.com) | Year 1–2 | $500K–$2M | Individual buyer, search fund, small PE | High at $10K–30K MRR |
| Growth exit | Year 2–3 | $2M–$10M | Strategic buyer (exchange, analytics company) | Medium at $50K–$100K MRR |
| Significant exit | Year 3–5 | $10M–$50M | PE firm, major exchange, fintech company | Medium-Low at $300K+ MRR |
| Major exit | Year 5+ | $50M+ | TradingView, Binance, Bloomberg, major tech company | Low but possible at $1M+ MRR |

## 18.2 Most Likely Strategic Acquirers

| Company | Why They’d Buy Quantis | Fit |
| --- | --- | --- |
| Binance / Bybit / OKX | Add professional analytics to their ecosystem. Retain traders on their exchange. | High — exchanges want stickier users |
| TradingView | Accelerate crypto-specific features. Acquire UA/RU market. SMC/on-chain tech. | Medium — they could build, but buying is faster |
| CoinGecko / CoinMarketCap | Move from data aggregator to analysis platform. Higher ARPU. | High — natural product extension |
| Bloomberg | Enter crypto analytics for retail. Currently only serves institutions. | Low — different market, but possible |
| Crypto.com | Add tools to their app ecosystem. | Medium — fits their everything-app strategy |

## 18.3 Maximizing Exit Value

- Keep CLEAN financials from Day 1. Use proper accounting. Separate personal and business expenses.

- Document EVERYTHING (we already have 11,000 paragraphs — this is a massive advantage in due diligence).

- Build systems, not dependencies. The business should run without you for at least 2 weeks.

- Maintain NRR >100%: users upgrading > users churning = most powerful valuation driver.

- IP documentation: Git history, trademark registration, QScript spec — all increase defensible value.

# 19. OKRs — Quarterly Goals

## 19.1 Q1: Build (Weeks 1–14)

| Objective | Key Results |
| --- | --- |
| Ship MVP | 1. Charts + 20 indicators working. 2. Signal engine generating signals. 3. Google OAuth + Telegram alerts. 4. Payment via NOWPayments. |
| Build initial audience | 1. 500+ email waitlist. 2. 1,000+ Twitter followers. 3. 500+ Telegram members. 4. 3 blog posts published. |
| Validate product-market fit | 1. 100+ beta users. 2. 10+ positive feedback messages. 3. NPS >30 from beta survey. |

## 19.2 Q2: Launch (Weeks 15–26)

| Objective | Key Results |
| --- | --- |
| Acquire first paying users | 1. 200+ paying users. 2. $10K+ MRR. 3. Free-to-paid conversion >5%. |
| Prove signal quality | 1. Signal win rate >55%. 2. Public track record with 100+ closed signals. 3. Zero hidden losses. |
| Scale content engine | 1. 20+ blog posts. 2. 10+ YouTube videos. 3. 3,000+ Twitter followers. 4. 2,000+ Telegram members. |
| Launch on Product Hunt | 1. Top 5 Product of the Day. 2. 1,000+ signups from PH. 3. 5+ press mentions. |

## 19.3 Q3: Grow (Weeks 27–40)

| Objective | Key Results |
| --- | --- |
| Scale to $50K MRR | 1. 1,000+ paying users. 2. Monthly churn <6%. 3. NRR >100%. |
| Add advanced features | 1. SMC auto-detection live. 2. Copy Trading beta. 3. On-chain dashboard live. |
| Hire first help | 1. Part-time designer onboarded. 2. Part-time dev onboarded. 3. Community manager onboarded. |
| Establish brand | 1. 15K+ Twitter. 2. 10K+ Telegram. 3. 3 influencer partnerships. 4. 1 podcast appearance. |

## 19.4 Q4: Scale (Weeks 41–52)

| Objective | Key Results |
| --- | --- |
| Reach $120K MRR | 1. 2,000+ paying users. 2. Churn <5%. 3. LTV:CAC >10:1. |
| Full platform live | 1. All 91 documentation sections implemented. 2. Mobile PWA live. 3. 3 languages. |
| Community flywheel | 1. 100+ QScripts published. 2. 50+ Social Feed posts/day. 3. First Copy Trading leaders. |
| Prepare for Year 2 | 1. Year 2 roadmap based on user data. 2. Hiring plan for 3–5 team. 3. Consider fundraising or stay bootstrapped. |

# 20. Operations & Support Plan

## 20.1 Customer Support

| Channel | Response Time Target | Staffing | Cost |
| --- | --- | --- | --- |
| In-app chat (Crisp/Intercom) | < 2 hours during business hours | Founder (M1–6), then community manager | $0–$50/mo (Crisp free tier) |
| Email (support@quantis.io) | < 24 hours | Founder, then community manager | $0 |
| Telegram group | < 1 hour (community helps) | Community + moderator bots | $0 |
| Discord | < 4 hours | Community-driven, founder checks daily | $0 |
| Knowledge Base (docs.quantis.io) | Self-service 24/7 | Founder writes, AI chatbot assists | $0–$20/mo (GitBook) |

## 20.2 Monitoring & Uptime

- Target uptime: 99.9% (8.7 hours downtime per year maximum)

- Monitoring: Uptime Kuma (self-hosted, free) checks every 60 seconds

- Status page: status.quantis.io with real-time status and incident history

- Alerting: PagerDuty-style alerts to Telegram when service goes down

- Incident response: documented procedures for database crash, API failure, exchange disconnect

## 20.3 Daily Operations Checklist (Solo Founder)

| Time | Task | Duration |
| --- | --- | --- |
| 08:00 | Check monitoring dashboards (uptime, errors, performance) | 10 min |
| 08:15 | Review overnight signals: update results, post to Telegram/Twitter | 20 min |
| 08:45 | Reply to support messages (email, Telegram, Discord) | 30 min |
| 09:15 | Code: work on current sprint features | 4 hours |
| 13:15 | Lunch break | 30 min |
| 13:45 | Content: write blog post or record YouTube video | 1.5 hours |
| 15:15 | Social media: reply to tweets, engage in crypto discussions, post content | 45 min |
| 16:00 | Code: continue features or bug fixes | 2.5 hours |
| 18:30 | Review day: check metrics, plan tomorrow | 15 min |
| Evening | Community engagement (optional): Telegram, Discord, Twitter Spaces | 30–60 min |

Total: ~10–12 hours/day during build phase. Reduces to 6–8 hours once team is hired and systems are automated.

Quantis Business Plan: From $7K investment to $5.3M cumulative profit in 24 months.

20 sections. Unit economics that any investor would love. Now build the product.